# MGM Palo to Cisco: actionable task list

Source: MGM_Palo_to_Cisco_Actionable_Plan.xml
Generated: 2026-04-23
For scheduling, open the .xml in Microsoft Project or use the Excel import file in this folder.

This document lists every task and summary row with full names (readable without fixing spreadsheet columns). The Row# column matches the first column (ID) in the Excel *Tasks* sheet and is used for predecessor links in Project.

# All tasks

| Row# | WBS | Task name | Type | Duration | Predecessors (row#) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  | Task | 0d | — | — |
| 2 |  |  | Task | 0d | — | — |
| 3 |  |  | Task | 3d | 2 | — |
| 4 |  |  | Task | 5d | 2 | — |
| 5 |  |  | Task | 5d | 2 | — |
| 6 |  |  | Task | 2d | 2 | — |
| 7 |  |  | Task | 5d | 2 | — |
| 8 |  |  | Task | 3d | 2 | — |
| 9 |  |  | Task | 2d | 2 | — |
| 10 |  |  | Task | 4d | 2 | — |
| 11 |  |  | Task | 10d | 2 | — |
| 12 |  |  | Task | 2d | 2 | — |
| 13 |  |  | Task | 2d | 2 | — |
| 14 |  |  | Task | 3d | 2 | — |
| 15 |  |  | Task | 3d | 2 | — |
| 16 |  |  | Task | 2d | 2 | — |
| 17 |  |  | Task | 3d | 2 | — |
| 18 |  |  | Task | 5d | 2 | — |
| 19 |  |  | Task | 8d | 2 | — |
| 20 |  |  | Task | 2d | 2 | — |
| 21 |  |  | Task | 2d | 2 | — |
| 22 |  |  | Task | 4d | 2 | — |
| 23 |  |  | Task | 2d | 2 | — |
| 24 |  |  | Task | 2d | 2 | — |
| 25 |  |  | Task | 1d | 2 | — |
| 26 |  |  | Task | 5d | 2 | — |
| 27 |  |  | Task | 2d | 2 | — |
| 28 |  |  | Task | 3d | 2 | — |
| 29 |  |  | Task | 0d | 11,5,28,2 | — |
| 30 |  |  | Task | 0d | — | — |
| 31 |  |  | Task | 5d | 30,29,19 | — |
| 32 |  |  | Task | 4d | 30,11,5,29 | — |
| 33 |  |  | Task | 3d | 30,16,2 | — |
| 34 |  |  | Task | 0d | 31,32,33,29 | — |
| 35 |  |  | Task | 0d | — | — |
| 36 |  |  | Task | 5d | 35,34,2 | — |
| 37 |  |  | Task | 7d | 36 | — |
| 38 |  |  | Task | 7d | 37,11 | — |
| 39 |  |  | Task | 2d | 38,32,29 | — |
| 40 |  |  | Task | 5d | 39 | — |
| 41 |  |  | Task | 0d | 40,29,5 | — |
| 42 |  |  | Task | 0d | — | — |
| 43 |  |  | Task | 5d | 42,17,41 | — |
| 44 |  |  | Task | 60d | 43,41 | — |
| 45 |  |  | Task | 0d | 44,2 | — |
| 46 |  |  | Task | 0d | — | — |
| 47 |  |  | Task | 10d | 46,45 | — |
| 48 |  |  | Task | 0d | 47 | — |

# Quick import tips

Open MGM_Palo_to_Cisco_Actionable_Plan.xml in Microsoft Project (desktop) to get a full Gantt; save as .mpp if needed.

To import from Excel, prefer the .xlsx file, widen the Name column if it looks blank, and map Predecessors to the row numbers shown above.